|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Meeting Schedule** | | | | |
| **Date** | Friday, 05/11/2021 | | | |
| **Time** | 7pm – 7:50pm | | | |
| **Location** | MS Teams | | | |
| **Attendance** | | | | |
| **Present** | | **Apologies** | | |
| Gordon Chau | | Shengyue Guan | | |
| Xunbo Su | |  | | |
| Celine Lin | |  | | |
| Zhaoyan Liu | |  | | |
|  | |  | | |
| **Agenda, Decisions, Issues** | | | | |
| **Agenda**   * Troubleshoot problems encountered in milestone 1 and 2 * Discuss progress for milestone 3 | | | | |
| **General**   * The team have fixed up their tests and implementation to increase the overall coverage of the project. There were some confusions about the gradle reports but were clarified during the meeting. * Xunbo had performed some work on the UI elements, but it wasn’t yet merged to master. He will deal with the current merge conflicts and merge the change in UI elements into master later tonight. * Xunbo found some bugs with the controller save/load game. The saves folder wasn’t pushed onto the master branch causing file not found exceptions whilst testing.   + He also found problems with the character sprite staying still in place despite movement still working. Weird bug that may be fixed once the issues with saving and loading get cleared up.   + There was another bug in moving entity tests that used potion usage that was discussed between Xunbo and Joyce. * For milestone 3, the roles would be split similarly to milestone 1 and 2. The new moving entities would be handled by Xunbo and Shengyue, Gordon would deal with Static Entities and Joyce and Celine would deal with the new collectable and buildable entities. * The goal is to have tests written before Sunday and to write the implementation by Tuesday. Ideally integration of the components will be done on Tuesday so that we can spend the lab time working on the extension functionality. | | | | |
| 1. **Action Items** | | | **Responsible** | **Due Date** |
| * Testing delegated entity items | | | All | 7/11/2021 |
| * Implementation of delegated entity items | | | All | 9/11/2021 |
|  | | |  |  |
| **Next Meeting Schedule** | | | | |
| **Date** | Sunday 7/11/2021 | | | |
| **Time** | 5pm | | | |
| **Location** | MS Teams | | | |
| 1. **Agenda for next meeting** | | | | |
| * Progress on milestone 3 entity tests * Implementation of milestone 3 entities * Discuss extension functionalities | | | | |